## Slide 1: Chapter 4: Project Integration Management
Information Technology Project Management, Seventh Edition
Note: See the text itself for full citations.
Last modified by Celeste Ng, in March 2022

## Slide 2: Learning Objectives
Describe an overall framework for project integration management專案整合管理的總體架構
  Process & practices,
  Inputs,
  Outputs,
  Tools & techniques

## Slide 3: Project Management Process Groups and Knowledge Areas Mapping (1)
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
There are processes from each knowledge area under the “planning” and “monitoring and controlling” process groups.
“planning”
“monitoring and controlling”
Reminder

## Slide 4
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.1 Develop Project Charter—The process of developing a document that formally authorizes正式批准the existence of a project and provides the project manager with the authority to apply organizational resources to project activities.
4.2 Develop Project Management Plan—The process of defining, preparing, and coordinating all plan components and consolidating them協調所有的規劃工作 into an integrated project management plan.
4.3 Direct and Manage Project Work—The process of leading and performing the work defined in the project management plan and implementing approved changes to achieve the project’s objectives.
4.4 Manage Project Knowledge—The process of using existing knowledge and creating new knowledge to achieve the project’s objectives and contribute to organizational learning.
The Project Integration Management processes are: (1)
開發專案章程
開發專案管理計畫
指導與管理專案相關的工作
管理專案相關的知識

## Slide 5
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.5 Monitor and Control Project Work—The process of tracking監督, reviewing, and reporting overall progress to meet the performance objectives defined in the project management plan.
4.6 Perform Integrated Change Control—The process of reviewing all change requests; approving changes and managing changes to deliverables, organizational process assets, project documents, and the project management plan; and communicating the decisions.
4.7 Close Project or Phase—The process of finalizing完成 all activities for the project, phase, or contract.
The Project Integration Management processes are: (2)
監控與控制專案相關的工作
進行整合變更控制
結束專案

## Slide 6
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.

## Slide 7
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.1 DEVELOP PROJECT CHARTER (1)
Develop Project Charter—The process of developing a document that formally authorizes正式批准the existence of a project and provides the project manager with the authority to apply organizational resources to project activities.
EEF – “refer to conditions, not under the control of the project team, that influence,
constrain, or direct the project”

## Slide 8
4.1 Benefit Management Plan
Source: https://www.techno-pm.com/2021/08/benefits-realisation-plan.html

## Slide 9: Business “benefits” examples
Source: Ng, C.S.-P., 2013. "An Exploratory Study Of Metrics Used In Measuring The Impacts Of Utilizing Social Networking Services On Business Performance," The 9th International Conference on Knowledge Community, Taipei, Taiwan.
Source: Ng, C.S.-P., G.G. Gable, and T. Chan, 2002. "An ERP-client Benefits-oriented Maintenance Taxonomy." Journal of Systems and Software, 64(2), pp. 87-109, 15 November 2002.

## Slide 10: Benefit Management Lifecycle & Relationship in Organization
Source: https://www.finance-ni.gov.uk/articles/programme-and-project-benefits-management
Source: https://www.finance-ni.gov.uk/articles/programme-and-project-benefits-management
Source: https://www.pmi.org/learning/library/benefits-realization-management-project-success-9653

## Slide 11
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.1 DEVELOP PROJECT CHARTER (2)
It documents the high-level information on the project and on the product, service, or result the project is intended to satisfy, such as:
  Project purpose;
  Measurable project objectives and related success criteria;
  High-level requirements;
  High-level project description, boundaries, and key deliverables;
  Overall project risk;
  Summary milestone schedule;
  Preapproved financial resources;
  Key stakeholder list;
  Project approval requirements (i.e., what constitutes project success, who decides the project is successful, and
  who signs off on the project);
  Project exit criteria (i.e., what are the conditions to be met in order to close or to cancel the project or phase);
  Assigned project manager, responsibility, and authority level; and
  Name and authority of the sponsor or other person(s) authorizing the project charter.
At a high level, the project charter ensures a common understanding by the stakeholders of the key deliverables, milestones, and the roles and responsibilities of everyone involved in the project.

## Slide 12
Source: PMP Certification Course from Udemy, 2021
4.1 DEVELOP PROJECT CHARTER (2)

## Slide 13: Table 4-1. Project Charter for the DNA-Sequencing Instrument Completion Project

## Slide 14: Table 4-1. Project Charter (cont.)

## Slide 15
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.2 DEVELOP PROJECT MANAGEMENT PLAN(1)
The key benefit of this process is the production of a comprehensive document that defines the basis of all project work and how the work will be performed.

## Slide 16
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.2 DEVELOP PROJECT MANAGEMENT PLAN(2)

## Slide 17
Source: PMP Certification Course from Udemy, 2021
4.2 DEVELOP PROJECT MANAGEMENT PLAN(2) – simplified

## Slide 18
Source: PMP Certification Course from Udemy, 2021
4.2 CHANGE MANAGEMENT PLAN

## Slide 19
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.2 Scope management plan

## Slide 20
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.3 DIRECT AND MANAGE PROJECT WORK (1)
The key benefit of this process is that it provides overall management of the project work and deliverables, thus improving the probability of project success.

## Slide 21
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.3 DIRECT AND MANAGE PROJECT WORK (2)

## Slide 22
4.3 DIRECT AND MANAGE PROJECT WORK (2) – issue log
Source: PMP Certification Course from Udemy, 2021

## Slide 23
4.3 DIRECT AND MANAGE PROJECT WORK (2)
- Overview (up to here)
Source: PMP Certification Course from Udemy, 2021

## Slide 24
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.4 MANAGE PROJECT KNOWLEDGE (1)
The key benefits of this process are that prior organizational knowledge is leveraged to produce or improve the project outcomes, and knowledge created by the project is available to support organizational operations and future projects or phases.

## Slide 25
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.4 MANAGE PROJECT KNOWLEDGE (2)

## Slide 26
4.4 Lesson Learnt Register
Source: PMP Certification Course from Udemy, 2021

## Slide 27
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.5 MONITOR AND CONTROL PROJECT WORK (1)
The key benefits of this process are that it allows stakeholders to understand the current state of the project, to recognize the actions taken to address any performance issues, and to have visibility into the future project status with cost and schedule forecasts.

## Slide 28
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.5 MONITOR AND CONTROL PROJECT WORK (2)

## Slide 29
4.5 MONITOR AND CONTROL PROJECT WORK (2)
Source: PMP Certification Course from Udemy, 2021

## Slide 30
4.5 Performance Report

## Slide 31
4.5 Change Request

## Slide 32
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.6 PERFORM INTEGRATED CHANGE CONTROL (1)
The key benefit of this process is that it allows for documented changes within the project to be considered in an integrated manner while addressing overall project risk, which often arises from changes made without consideration of the overall project objectives or plans.

## Slide 33
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.6 PERFORM INTEGRATED CHANGE CONTROL (2)

## Slide 34
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.6 PERFORM INTEGRATED CHANGE CONTROL (3)

## Slide 35
4.6 PERFORM INTEGRATED CHANGE CONTROL (4) – simplified
Source: PMP Certification Course from Udemy, 2021

## Slide 36
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.7 CLOSE PROJECT OR PHASE (1)
The key benefits of this process are the project or phase information is archived, the planned work is completed, and organizational team resources are released to pursue new endeavors.

## Slide 37
4.7 CLOSE PROJECT OR PHASE
Source: PMP Certification Course from Udemy, 2021

## Slide 38
Source: PMI, 2017, “A guide to the project management body of knowledge (PMBOK guide),” Sixth edition, Newtown Square, PA: Project Management Institute, Inc.
4.7 CLOSE PROJECT OR PHASE (2)

## Slide 39: Recap today’s lecture – Summary
Discuss different project selection methods專案選擇方法
  Basic idea - SP
  Methods – 5
    Need – will need $;
    Categorizing – POD;
    Financial model – NPV, ROI, PBack;
    Weighted scoring model
    Balanced scorecard
Project integration management involves coordinating all of the other knowledge areas throughout a project’s life cycle. Main processes include:
  4.1 Develop Project Charter
  4.2 Develop Project Management Plan
  4.3 Direct指導 and Manage Project Work
  4.4 Manage Project Knowledge
  4.5 Monitor and Control Project Work
  4.6 Perform Integrated Change Control進行整合變更控制
  4.7 Close Project or Phase結束專案

## Slide 40: Using Software to Assist in Project Integration Management
Several types of software can be used to assist in project integration management
  Documents can be created with word processing文件處理 software
  Presentations are created with presentation software簡報軟體
  Tracking can be done with spreadsheets表格程式 or databases資料庫
  Communication software like e-mail信件 and Web authoring網站編寫 tools facilitate communications
  Project management software can pull everything together and show detailed and summarized information
  Business Service Management (BSM) tools track the execution of business process flows

## Slide 41: Figure 4-9. Sample Portfolio投資組合Management Software Screen
Source: www.projectmanager.com